## Slide 2
Chart: 
Series 1 | 45 | 40 | 35 | 30 | 25 | 20 | 15 | 10 | 5 | 0
Series 2 | 45 | 45 | 39 | 40 | 28.5 | 28.5 | 19.9 | 12.4 | 12.4 | 1.1
Column1
Aug 12
Nov 15
Teams in Space Scrum Board
Sprint Report
Closed Sprint, ended by System Admin 12/Aug/2022 9:43:53 – 15/Nov/2022 10:32:45
Status Report
Completed Issues
Key Summary Issue Type Priority Status Story points(20) TIS-21 Create an account for non registered users Story Major 8 TIS-25 Revert to the home page if wrong credentials Story Major 6 TIS-31 Notify using alarm alert if drowning detected Story Major 5 TIS-36 Detect the drowning under the water Story Major 4
CLOSED
CLOSED
CLOSED
CLOSED
Issues Not Completed
Key Summary Issue Type Priority Status Story points(20)
TIS-47 Detect drowning in the dark environment Story Major 3
inprogress